## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
2018
2019
Today
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2019
Kick Off
May 10
Milestone #1
Jun 7
Milestone #2
Jul 21
Checkpoint A
Aug 12
Milestone #3
Sep 20
Milestone #5
Oct 30
Checkpoint B
Dec 20
Sign Off
Jan 30
8 days
Preparatory Phase
Jul 25 - Aug 1
100%
24 days
Phase 1 Work Effort
Aug 15 - Sep 7
100%
34 days
Phase 2 Work Effort
Aug 15 - Sep 17
80%
23 days
Phase 3 Work Effort
Sep 8 - Sep 30
60%
35 days
Testing Phase
Oct 4 - Nov 7
31 days
Delivery Phase
Nov 11 - Dec 11
PowerPoint Gantt Chart